THE 4-PHASE NUTRITION BLUEPRINT

BUILD CALENDAR

APRIL 1 LAUNCH

6-Week Development Timeline  |  Level 1 + Level 2 Build  |  Launch with Phase 2: Cut

February 19 – April 1, 2026

Weeks 1–2: Level 1 Pages + MemberSpace

Weeks 3–4: Level 2 Interactive Features

Week 5: Testing + Beta

Week 6: Pre-Launch Marketing + Go Live

# THE #1 RULE

DO NOT LET LEVEL 2 DELAY THE APRIL 1 LAUNCH. If Level 2 features need more time, launch with Level 1 on April 1 and roll out interactive features the following week. The content and the system are the product. The dashboard is a bonus. Better to launch on time with a great product than late with a perfect one.

# WHAT YOU’RE DELIVERING

LEVEL 1 (Launch Minimum)

10 pages of content on blackironathletics.com (3 free, 7 premium). MemberSpace handling signups, payments, and access control. Thorne affiliate links throughout the supplement page. Cross-links from your existing macro calculator page. Founding Member pricing at $99/year.

LEVEL 2 (Full Vision)

Everything in Level 1 plus: a personalized member dashboard showing current phase and countdown to next transition. Saved macro calculator results so members don’t have to re-enter their stats every time. A weight tracking log with a visual chart. Year-over-year progress comparisons. Automated email reminders at phase transitions.

LAUNCH DATE ALIGNMENT

April 1 is the start of Phase 2: Cut. This is the highest-motivation moment of the year for your audience. Your launch message: “The cutting phase starts now. Are you ready?” Every piece of marketing you create in the last week of March should build toward this moment.

# WEEK-BY-WEEK BUILD CALENDAR

WEEK 1: FOUNDATION + LEVEL 1 PAGES Feb 19 – Feb 25

Focus: Get MemberSpace running and build the first half of your pages.

Day 1–2: Platform Setup

☐  Sign up for MemberSpace (memberspace.com)

☐  Connect Stripe to MemberSpace

☐  Install the MemberSpace script in your site’s <head>

☐  Create plan: “The 4-Phase Nutrition Blueprint” — $99/year recurring

☐  Create Space: “Blueprint Premium” with all 7 premium page URLs

☐  Set redirect URLs (post-signup → /blueprint/how-to-use, non-member → /blueprint)

☐  Test MemberSpace login/signup popup works on your site

Day 3–5: Build Pages 1–5 in Claude Code

☐  Open Claude Code and paste the kickoff prompt from Claude-Code-Kickoff-Blueprint-Build.md

☐  Build Page 1: Landing Page (blueprint.html) — review and approve before continuing

☐  Build Page 2: Philosophy (blueprint-philosophy.html)

☐  Build Page 3: Calendar (blueprint-calendar.html)

☐  Build Page 4: How to Use (blueprint-how-to-use.html)

☐  Build Page 5: Phase 1 Maintain (blueprint-phase-1-maintain.html)

☐  Push to GitHub and verify pages are live

Day 6–7: Build Pages 6–10

☐  Build Page 6: Phase 2 Cut (blueprint-phase-2-cut.html)

☐  Build Page 7: Phase 3 Maintain (blueprint-phase-3-maintain.html)

☐  Build Page 8: Phase 4 Build (blueprint-phase-4-build.html)

☐  Build Page 9: Supplements (blueprint-supplements.html)

☐  Build Page 10: Decade Roadmap (blueprint-decade.html)

☐  Add Blueprint sub-navigation to all premium pages

☐  Add “Nutrition” dropdown to main site nav with Calculator + Blueprint links

☐  Add “Member Login” button to site header

☐  Push to GitHub and verify all pages are live

★ MILESTONE: All 10 pages built and live. MemberSpace protecting premium pages. Level 1 is functionally complete.

WEEK 2: LEVEL 1 POLISH + LEVEL 2 DATABASE Feb 26 – Mar 4

Focus: Polish Level 1, then set up the database foundation for Level 2.

Day 1–3: Level 1 Testing & Polish

☐  Test the full user flow: landing page → free content → signup → payment → premium access

☐  Test on mobile (iPhone + Android) — every page and the MemberSpace popup

☐  Test all Thorne affiliate links open correctly

☐  Test all macro calculator links open in new tabs

☐  Read through every page for typos, broken formatting, missing content

☐  Add cross-link to Blueprint from existing macro calculator page

☐  Add cross-link from Programs page and Getting Started page

☐  Fix any design inconsistencies with the rest of your site

Day 4–7: Level 2 Database Setup

☐  Set up a Supabase or Firebase project (free tier)

☐  Create user data tables: user profile, saved macros, weight log entries

☐  Connect MemberSpace user authentication to the database (when someone logs in via MemberSpace, their user ID maps to their database record)

☐  Build a basic data saving function: when a user runs the calculator on a premium page, their results save to the database

☐  Test: log in as a test user, run the calculator, verify results save and persist on reload

★ MILESTONE: Level 1 is polished and tested. Database is connected and saving user data. The foundation for Level 2 interactivity is in place.

WEEK 3: LEVEL 2 DASHBOARD + FEATURES Mar 5 – Mar 11

Focus: Build the member dashboard and core interactive features.

Day 1–3: Member Dashboard

☐  Build a dashboard page (blueprint-dashboard.html) — this is the member’s home base

☐  Dashboard shows: current phase name + color, days remaining in current phase, countdown to next phase transition

☐  Dashboard shows: saved macro targets for current phase (pulled from database)

☐  Dashboard shows: quick links to current phase page, supplements page, and macro calculator

☐  Update MemberSpace post-login redirect to point to the dashboard

☐  Style dashboard to match site design

Day 4–5: Weight Tracking

☐  Add weight log feature to dashboard: simple input field + “Log Weight” button

☐  Display weight history as a line chart (use Chart.js or similar — lightweight, free)

☐  Show current phase as a colored band on the chart so members can see weight trends per phase

☐  Display basic stats: starting weight (beginning of current phase), current weight, change

Day 6–7: Saved Calculator Integration

☐  Modify premium phase pages to show the member’s saved macros for that phase at the top of the page (if they’ve run the calculator)

☐  Add a “Recalculate” button that links to the calculator with a note to save new results

☐  Show a “You haven’t calculated your macros for this phase yet” prompt if no saved data exists

☐  Test the full flow: new user signs up → dashboard → runs calculator → saves results → sees them on phase pages

★ MILESTONE: Member dashboard is live with phase tracking, weight logging, and saved macros. The product now feels like an app, not just a website.

WEEK 4: LEVEL 2 AUTOMATION + YEAR-OVER-YEAR Mar 12 – Mar 18

Focus: Add the features that drive long-term retention and the decade vision.

Day 1–3: Phase Transition Emails

☐  Set up an email service (Supabase has built-in edge functions, or use a free tier of Resend, Mailgun, or similar)

☐  Create email templates for each phase transition: “Phase 2: Cut starts in 7 days — here’s how to prepare”

☐  Create transition day emails: “Today’s the day. Your new macros are ready. Log in to your Blueprint.”

☐  Schedule automated sends at: 7 days before each transition, the day of each transition, and 3 days after (check-in)

☐  Test with your own email address

Day 4–5: Year-Over-Year Progress

☐  Add a “Year Summary” section to the dashboard

☐  Show: starting weight vs. ending weight for each completed phase

☐  Show: total weight change across the year

☐  If this is Year 2+: display side-by-side comparison with previous year’s data

☐  Add a “Year [X] Complete” badge/indicator when all 4 phases are done

Day 6–7: Final Polish

☐  Review every page on desktop and mobile one more time

☐  Check all MemberSpace flows: signup, login, logout, access control

☐  Ensure dashboard loads quickly and chart renders smoothly on mobile

☐  Clean up any console errors or broken links

☐  Write a brief “Welcome to Your Blueprint” message that displays on the dashboard for new members

★ MILESTONE: Level 2 is feature-complete. Automated emails, year-over-year tracking, and the full interactive experience are built. Time to test with real people.

WEEK 5: BETA TESTING Mar 19 – Mar 25

Focus: Get real people using the product and fix what’s broken.

Day 1–2: Internal Beta

☐  Invite 5–10 trusted gym members to test the full product for free

☐  Give them a specific checklist: sign up, run calculator, save macros, log weight, navigate all phases, check supplements page

☐  Ask them to test on their phones (this is where most issues hide)

☐  Collect feedback: What was confusing? What’s missing? What would make this worth $99?

Day 3–5: Fix + Iterate

☐  Fix any bugs or UX issues flagged by beta testers

☐  Adjust copy if anything was unclear or confusing

☐  Improve mobile experience based on feedback

☐  Re-test the full signup → payment → access → dashboard flow

☐  Add any quick-win features beta testers suggested (only if they take <1 day to build)

Day 6–7: Launch Prep

☐  Finalize Founding Member pricing: $99/year, limited to first 50 members

☐  Decide on gym member pricing: discount code or early access window

☐  Create MemberSpace coupon code if offering a gym member discount

☐  Prepare all marketing assets (see Week 6 detail)

☐  Do one final end-to-end test of the entire product

★ MILESTONE: Product is tested, feedback is incorporated, and you’re confident in the experience. Everything is ready for launch week.

WEEK 6: PRE-LAUNCH + GO LIVE Mar 26 – Apr 1

Focus: Build anticipation, then launch.

Day 1–2 (Mar 26–27): Teaser Campaign

☐  Instagram post: “Something’s coming April 1. The way you approach nutrition is about to change.”

☐  Instagram stories: behind-the-scenes of the Blueprint (screenshot of the dashboard, the phase calendar, the supplement page)

☐  Email to your full list: “We’ve been building something for months. It launches April 1.”

☐  In-gym announcement: tell your classes what’s coming, build word of mouth

Day 3–4 (Mar 28–29): Early Access for Gym Members

☐  Send private email/text to current BIA members with early access link and discount code

☐  Let them sign up 2–3 days before public launch

☐  Collect any last-minute feedback from early signups

☐  Ask early members for a one-line testimonial you can use on launch day

Day 5 (Mar 30): Final Check

☐  Verify all pages, links, MemberSpace flows, and dashboard are working

☐  Add any testimonials from early members to the landing page

☐  Schedule your launch day social posts and email

☐  Prepare a YouTube video or Instagram Reel walking through the Blueprint (record today, post tomorrow)

Day 6 (Mar 31): Pre-Launch Push

☐  Instagram story countdown: “Tomorrow. Phase 2: Cut starts. Are you ready?”

☐  Final email: “Last chance to lock in Founding Member pricing before we go live tomorrow.”

☐  Post the YouTube video / Reel if ready

★ DAY 7: APRIL 1 — LAUNCH DAY ★

☐  Instagram feed post: Full launch announcement with link to /blueprint

☐  Instagram stories: walkthrough of the product, testimonials, CTA

☐  Email blast to full list: “The 4-Phase Nutrition Blueprint is live. Phase 2 starts today.”

☐  Update your Instagram link-in-bio to feature the Blueprint

☐  Pin the announcement to top of your Instagram profile

☐  In-gym: announce to every class, have the landing page on the gym TV screens

☐  Monitor MemberSpace dashboard for signups throughout the day

☐  Respond to any questions or issues immediately

★ MILESTONE: YOU’RE LIVE. The 4-Phase Nutrition Blueprint is a real product generating real revenue. Now the work shifts to serving your members and marketing for growth.

# POST-LAUNCH: THE FIRST 30 DAYS

Week 1 Post-Launch (Apr 1–7)

Monitor signups, respond to member questions, fix any issues that come up. Post daily Instagram stories featuring the Blueprint. Share member reactions and early wins. Your goal: 15–25 Founding Members in the first week.

Week 2 Post-Launch (Apr 8–14)

Create a “Week 1 of Your Cut” content piece — a blog post, Instagram carousel, or YouTube video that walks people through what the first week of the cutting phase looks like. This is both valuable content and a marketing asset for the Blueprint. Share it everywhere.

Week 3 Post-Launch (Apr 15–21)

Check in with your Founding Members. How’s the experience? Are they using the dashboard? Are the supplement links working? What would make this better? This feedback shapes your next round of improvements.

Week 4 Post-Launch (Apr 22–30)

Evaluate: How many members? What’s the revenue? What feedback have you gotten? If you’re at 50 Founding Members, it’s time to close that tier and raise the price to $149. Announce the price increase a week before you do it — scarcity drives conversions.

ONGOING CONTENT CALENDAR

Every phase transition is a marketing moment. Here are your 4 annual content beats:

April 1 (Cut starts): Launch energy. “The cut begins today.” Highest conversion potential of the year.

July 1 (Post-cut Maintain starts): “You made it. Now let’s lock it in.” Share before/after stories from members who just finished the cut.

October 1 (Build starts): “Time to grow.” Talk about why building muscle matters and how the holidays work in your favor.

January 1 (Maintain starts): Counter-programming to every “new year, new me” crash diet. “We don’t start with a diet. We start with a plan.”

APRIL 1, 2026.

That’s the date. Everything builds toward it.

Go build something your athletes will use for a decade.

© 2026 Black Iron Athletics  |  blackironathletics.com